## Slide 1: Scrum-Agile Approach vs. Waterfall Methodology
BY: NIAZ KHAN
August 17, 2024
SNHU travel project

## Slide 2: What is Scrum-Agile?
Introduction to Scrum-Agile
KEY COMPONENTS:
Sprints: Short development cycles (usually 2-4 weeks).
Continuous feedback loops.
Focus on delivering a potentially shippable product increment after each sprint.
An iterative and incremental framework for managing product development.
Source: Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.

## Slide 3: Agile Roles
LET’S TAKE A CLOSER LOOK
Product Owner
Represents the customer/stakeholder.
Prioritizes the product backlog.
Ensures the team is building the right product.
Scrum Master
Facilitates the Scrum process.
Removes impediments and shields the team from external interference.
Ensures adherence to Scrum principles.
Development Team
Cross-functional group responsible for delivering the product increment.
Self-organizing and collaborative.
Source: Sutherland, J. (2019). Scrum: The Art of Doing Twice the Work in Half the Time. Crown Business.

## Slide 4: Phases of the Agile
SOFTWARE DEVELOPMENT LIFE CYCLE
Planning:
  Define goals, create a high-level plan.
  Continuous re-planning throughout the project.
Design:
  Minimal upfront design, evolves through iterations.
  Emphasis on simplicity and adaptability.
Development:
  Incremental coding and integration.
  Continuous testing and feedback.
Testing:
  Conducted throughout each sprint.
  Focus on early detection of defects.
Deployment:
  Frequent releases (often at the end of each sprint).
  Continuous integration and delivery practices.
Source: Cohn, M. (2019). Succeeding with Agile: Software Development Using Scrum. Addison-Wesley Professional.

## Slide 5: Waterfall Model
OVERVIEW
What is Waterfall?
  A linear, sequential approach to software development.
  Each phase must be completed before the next begins.
Key Phases:
  Requirements, Design, Implementation, Verification, Maintenance.
Comparison to Agile:
  Waterfall is less flexible; changes are costly.
  Limited customer feedback during the development process.
Source: Sommerville, I. (2016). Software Engineering. Pearson

## Slide 6: COMPARING
Waterfall vs. Agile
When to use Waterfall
Clear and unchanging requirements.
Projects with low risk and a fixed budget.
Example: Government or defense projects.
When to use Agile
Evolving requirements.
Need for frequent customer feedback.
Example: Software products requiring continuous updates.
Decision Factors: Project scope, team size, budget, and timeline.
Source: Boehm, B., & Turner, R. (2017). Balancing Agility and Discipline: A Guide for the Perplexed. Addison-Wesley.

## Slide 7: CONCLUSION
Key Takeaways
  Agile offers flexibility and customer involvement, while Waterfall is suited for projects with fixed requirements.
  The choice between Agile and Waterfall depends on the specific needs and constraints of the project.
Final Thoughts
  Agile is increasingly popular for projects requiring adaptability.
  Both methodologies have their place in software development.

## Slide 8: References
Sutherland, J. (2019). Scrum: The Art of Doing Twice the Work in Half the Time. Crown Business.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.
Cohn, M. (2019). Succeeding with Agile: Software Development Using Scrum. Addison-Wesley Professional..
Sommerville, I. (2016). Software Engineering. Pearson.
Boehm, B., & Turner, R. (2017). Balancing Agility and Discipline: A Guide for the Perplexed. Addison-Wesley.